FORGE CYBER DEFENSE

MSSP Service Delivery

Process & Documentation Guide

Version 1.0  |  January 2026

CONFIDENTIAL - INTERNAL USE ONLY

# 1. Executive Overview

This document establishes standardized processes, documentation requirements, and quality standards for Forge Cyber Defense's MSSP consulting engagements. It ensures consistent, high-quality service delivery that positions Forge as a trusted advisor.

## 1.1 Strategic Positioning

- Establish trust through comprehensive, actionable security assessments

- Provide clear recommendations that demonstrate expertise and value

- Create natural transition pathways to managed services engagements

- Differentiate through federal-grade methodologies and veteran expertise

- Leverage proprietary tools (ForgeComply 360, ForgeScan 360)

## 1.2 Service Rate Card

| Role | Rate | Scope |
| --- | --- | --- |
| Senior ISSO/ISSM | $245 - $295/hr | RMF packages, ATO support, federal compliance |
| Security Consultant | $195 - $245/hr | Assessments, gap analysis, policy development |
| Penetration Tester | $225 - $275/hr | Network/web/app pen testing, red team |
| SOC Analyst | $175 - $195/hr | Alert triage, incident response, monitoring |

# 2. Five-Phase Consulting Workflow

The Forge consulting methodology follows a structured five-phase approach designed to deliver consistent, high-quality outcomes while positioning clients for ongoing managed services engagement.

## Phase 1: Initial Discovery & Intake (1-2 Days)

### Activities

- Complete Customer Intake Form with detailed organization profile

- Execute Non-Disclosure Agreement (NDA)

- Issue and sign Engagement Letter/Statement of Work

- Conduct kickoff meeting with key stakeholders

- Request preliminary documentation (network diagrams, policies)

### Deliverables

- Completed Customer Intake Form

- Signed NDA and Engagement Letter

- Kickoff Meeting Minutes and Project Timeline

## Phase 2: Technical Discovery & Scanning (3-5 Days)

### Activities

- Deploy ForgeScan 360 for network discovery and vulnerability scanning

- Conduct stakeholder interviews (IT, Security, Compliance, Executive)

- Review existing documentation (policies, procedures, previous audits)

- Map current security architecture and data flows

### Deliverables

- ForgeScan 360 Discovery Report (Asset Inventory)

- Vulnerability Scan Results with CVSS Scoring

- Stakeholder Interview Notes

- Network Topology Diagram

## Phase 3: Security Posture Assessment (5-10 Days)

### Seven Security Domains

| # | Domain | Focus Areas |
| --- | --- | --- |
| 1 | Governance & Risk | Policies, risk management, executive oversight, security program |
| 2 | Access Control | Identity management, authentication, authorization, MFA, PAM |
| 3 | Detection & Monitoring | SIEM, logging, alerting, threat detection, SOC capabilities |
| 4 | Incident Response | IR plan, playbooks, communication, forensics, recovery |
| 5 | Compliance & Audit | Regulatory requirements, audit readiness, evidence collection |
| 6 | Security Awareness | Training programs, phishing tests, security culture |
| 7 | Data Protection | Encryption, DLP, classification, backup, retention |

### Maturity Rating Scale

| Level | Rating | Description |
| --- | --- | --- |
| 1 | Critical | No controls or severely deficient. Immediate remediation required. |
| 2 | Low | Ad-hoc or inconsistent controls. Significant gaps exist. |
| 3 | Partial | Basic controls in place. Documentation or consistency lacking. |
| 4 | Adequate | Controls implemented and documented. Minor improvements needed. |
| 5 | Mature | Fully implemented, optimized, and continuously improved. |

## Phase 4: Report & Recommendations (3-5 Days)

### Deliverables

- Executive Summary Report (2-3 pages, board-ready)

- Technical Assessment Report (detailed findings)

- Compliance Gap Analysis Matrix

- Prioritized Remediation Roadmap

- Forge Service Tier Recommendation

- Quick Wins List (low-effort, high-impact items)

## Phase 5: Presentation & Transition (1-2 Days)

### Activities

- Conduct executive presentation with findings summary

- Facilitate Q&A session with technical and business stakeholders

- Review and finalize Statement of Work for managed services

- Initiate ForgeComply 360 / ForgeSOC onboarding (if approved)

- Schedule 30-day follow-up check-in

# 3. Document Templates Index

The following templates are available in the Forge Service Delivery Portal:

### Assessment Templates

- FORGE-TPL-001: Security Posture Assessment Template

- FORGE-TPL-002: CMMC 2.0 Gap Analysis Template

- FORGE-TPL-003: HIPAA Security Rule Assessment Template

- FORGE-TPL-004: NIST 800-53 Control Assessment Template

- FORGE-TPL-005: Vulnerability Assessment Report Template

### Report Templates

- FORGE-TPL-010: Executive Summary Report Template

- FORGE-TPL-011: Technical Assessment Report Template

- FORGE-TPL-012: Remediation Roadmap Template

- FORGE-TPL-013: Monthly Security Report Template

- FORGE-TPL-014: Quarterly Business Review Template

### Operational Templates

- FORGE-TPL-020: Customer Intake Form

- FORGE-TPL-021: Stakeholder Interview Guide

- FORGE-TPL-022: POA&M Tracking Template

- FORGE-TPL-023: Incident Response Report Template

- FORGE-TPL-024: Customer Onboarding Checklist

# 4. Quality Assurance

All deliverables must pass through the following review stages:

- Self-Review: Consultant reviews own work for completeness

- Peer Review: Another consultant reviews for technical accuracy

- QA Review: Check for formatting, branding, professionalism

- Manager Approval: Final sign-off before customer delivery

--- End of Document ---